## Slide 1
EPHRAIM MOGALE LOCAL MUNICIPALITY
PERFORMANCE REVIEW
ANNUAL PERFORMANCE REPORT LEKGOTLA
2015/16
Date:
28 JULY 2016
Venue : Council Chamber
Time: 08:30am

## Slide 2
ITEM | TIME | PRESENTER
OPENING & WELCOME: Mayor | 08h00 – 08h20 | HON. MY MMAKOLA
APOLOGIES 3. Progress on the Implementation on 3RD Quarter Lekgotla Resolutions | 08h20 -- 08h30 08h30 – 09h00 | HON. MY MMAKOLA
4. MUNICIPAL MANAGER’S OVERVIEW | 09h00 – 09h30 | MS. MATHEBELA MM
PRESENTATIONS 5.1 Municipal Manager’s Office 5.2 Planning and Economic Development 5.3 Corporate Services Directorate Questions & Discussions TEA BREAK TEA BREAK TEA BREAK 5.4 Infrastructure Services Directorate 5.5 Community Services Directorate 5.6 Budget and Treasury Directorate |  | 
 | 09h30 - 10h00 10h00 –11h30 11h30 - 12h00 12h00 - 12h30 12h30- 13h00 13h00 - 13h30 13h30 - 14h00 14h00 – 14h30 | Mr. Sello Teffo Ms. Katlego Shongwe Mr. MOLEFE MATSEKE ALL ALL Ms. MAHUBILA RADINGWANA Mr. CORRIE BADENHORST Ms. KHABO RAMOSIBI ALL
Questions & Discussions | 14h30- 15h00 | 
6. Summary of Annual Lekgotla Resolutions | 15h05 | Ms. D. Mokoka
7. Closure 8. Lunch Served | 15h05-15h15 15h30 | HON. MY MMAKOLA All
EPMLM 2015/2016 ANNUAL PERFORMANCE EXCO LEKGOTLA AGENDA

## Slide 3
Vision: Viable and sustainable municipality that provides quality service and enhance economic growth.
Mission: To involve all sector of the community in the economic and social development whilst improving service delivery thereby becoming a prominent agricultural, business and mega industrial growth point in the Sekhukhune District for the benefit of the residents and province.
MUNICIPAL MANAGER’S OVERVIEW
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW
EPHRAIM MOGALE LOCAL MUNICIPALITY

## Slide 4
ANNUAL PERFORMANCE Job Creation:
Senior Management Posts:
Vacant Positions: 65
Filled Position : 230
New appointments: 39
Disciplinary Matters:
No of suspensions: 6
Dismissal: 2
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW
MUNICIPAL MANAGER’S OVERVIEW
Number of Posts | Filled | Vacant | Vacancy Rate
6 | 3 | 3 | 50%
MEN | WOMEN | YOUTH | DISABLED | TOTAL
101 | 179 | 169 | 0 | 270

## Slide 5
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW
MUNICIPAL MANAGER’S OVERVIEW
GRANT | TOTAL BUDGET | EXPENDITURE | % SPENT
MIG | R52 405 000.00 | R44 263 089.02 | 84.46%
FMG | R1 675 000.00 | R1 675 000.00 | 100%
EPWP | R1 157 000.00 | R1 157 000.00 | 100%
MSIG | R930 000.00 | R674 123.00 | 72%
TOTAL | R56 167 000.00 | R47 769 212.02 | 85%

## Slide 6
PROGRESS ON AG MATTERS
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW
MUNICIPAL MANAGER’S OVERVIEW
Number issues Raised | Number of issues resolved | Number of issues outstanding | Top 3 issues raised
137 | 99 | 38 | Asset Register Revenue Annual Financial Statements

## Slide 7
KPA | Number of KPI’s | Achieved | Not Achieved | % Achieved | % Not Achieved
KPA 1: Spatial Rationale | 09 | 03 | 06 | 33% | 67%
KPA 2: Basic Service Delivery | 54 | 27 | 27 | 50% | 50%
KPA3: Local Economic Development | 06 | 05 | 01 | 83% | 17%
KPA 4: Municipal Transformation and Institutional Development | 39 | 21 | 23 | 54% | 46%
KPA 5: Financial Viability | 08 | 07 | 01 | 88% | 12%
KPA 6: Good governance and public participation | 20 | 11 | 09 | 55% | 45%
TOTAL | 135 | 74 | 61 | 55% | 45%
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW
MUNICIPAL MANAGER’S OVERVEIW

## Slide 8
MUNICIPAL MANAGER’S OFFICE
EPMLM 2015/2016 ANNUAL PERFORMANCE REVIEW

## Slide 9
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
% of AGSA findings resolved by 30 Jun 2016 | 100% of findings raised by AGSA should be resolved by 30 June 2016 | 107 findings resolved | R0.00 | R0.00 | Not achieved (77% of (101/134)findings raised by AGSA addressed) | Prior year finding (unknown receipts) Other findings can only be addressed with year-end process | Outstanding findings are currently in progress
Internal Audit annual plan developed and approved by Audit Committee | 1 | 1 | R0.00 | R0.00 | Achieved | None | None
No of risk based internal audits report produced and processed by the Audit & Performance Committee during the 2015/16 | 6 | 3/6 | R0.00 | R0.00 | Not achieved | Resignations in the unit during the year. 3 risk based audit report have been completed. Two was presented to the audit committee in its 3rd quarter meeting , and one will serve in the 4th quarter meeting scheduled for the 29th July. | The audit plan was revised to 3 risked based plan (with the approval of the AC) due to the time lost because of resignations in the unit. This happened after the SDBIP was already reviewed
No of performance internal audits report produced and processed by the Audit & Performance Committee during the 2015/16 | 4 | 3 | R0.00 | R0.00 | Not achieved | 2014/15 4th Quarter audit of performance was not done due to resignations . 3 audit of performance information reports have been prepared. Two already served in the audit committee and the 3rd quarter report will serve in the 4th quarter AC meeting on the 29 july. The 4th quarter report will serve in the special audit committee meeting to be held in august | Ensure completion of planned projects
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 6: GOOD GOVERNANCE

## Slide 10
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 6: GOOD GOVERNANCE
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of Audit Committee reports submitted to council by 30 Jun 16 | 4 quarterly reports | 4 quarterly reports | R0.00 | R0.00 | Achieved | None | None
% of quarterly Audit Committee recommendations implemented by 30 Jun 16 | 100% implementation of the audit committee resolutions | 100% |  |  | Achieved | None | None
No. of risk assessments conducted and processed by risk management committee and considered by the Audit & Performance committee | 3 risk assessments 1= Strategic 1=Operational 1=mSCOA | 3 risk assessments |  |  | Achieved | None | None
No of risk mitigating factors implemented | 10 Mitigation factors for top 10 risks should be implemented by 30 June 2016 | Not achieved |  |  | Not achieved | Non-functional risk management committee. | Replace the chairperson of the risk management committee
No. of risk management policies to be adopted by 30 Jun 16 | 3) Risk management policy, Whistle blowing policy & Anti-corruption policy) | 3 | R0.00 | R0.00 | Achieved | None | None

## Slide 11
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 6: GOOD GOVERNANCE
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of awareness campaigns to be held by 30 Jun 16 | 4 | 2 | R0.00 | R0.00 | Not Achieved | Non-availability of targeted presenters. 2 awareness campaigns were held | Develop annual time table for awareness campaigns

## Slide 12
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 5
TARGETS NOT ACHIEVED | 5
PERCENTAGE FOR ANNUAL PERFORMANCE | 50%
BUDGET | R 691 117.61
EXPENDITURE | R 691 117.61
EPMLM 2015/2016 ANNUAL PERFORMANCE
Overall Performance for MM’s Office

## Slide 13: PLANNING AND ECONOMIC DEVELOPMENT
EPMLM 2015/2016 ANNUAL PERFORMANCE

## Slide 14
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of applications approved within 60 working days | All received applications to be approved within 60 working days | All received applications to be approved within 60 working days | R0.00 | R0.00 | Achieved | None | None
No. of Spatial Planning and Land-use By-Laws developed and gazetted | 1 | 0 | R100 000.00 | R35 614.25 | Not Achieved, | Draft By-Law in place, public participation has been conducted. Document ready for Gazetting of the By-Law. | Received assistance from SLAGA Limpopo. Gazette end of Q1 2016/2017
No. of building plans meeting the requirements approved within 5 working days | All received building plans (meeting requirements) to be approved within 5 working days | All received building plans (meeting requirements) to be approved within 5 working days | R0.00 | R0.00 | Achieved | None | None
Maintenance plan | 1 Maintenance plan | 1 Maintenance plan | R0.00 | R0.00 | Achieved | None | None
EPMLM 2015/2016 ANNUAL PERFORMANCE PED RESULTS
KPA 1: SPATIAL RATIONAL

## Slide 15
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of municipal building maintained | 20 |  | Vote No:625/235030 Budget:: 634 284 .90 Vote No: 625/235021 | R43 904.28 | Not Achieved. | There is only 1 handy man, however an internal advert has been placed. 18 Municipal buildings have been maintained. All municipal Buildings have been inspected so as to check how much money is required for maintenance and also prioritize projects which are very critical. | Ensure that the maintenance plan is finished and implemented thoroughly for all municipal buildings.
No. of SPLUMA workshops to be held with Magoshi | 4 | 1 | R0.00 | R0.00 | Not Achieved | Tribal houses are not in support of the Act | In the next financial create awareness workshops on the SPLUMA Act
EPMLM 2015/2016 ANNUAL PERFORMANCE PED RESULTS
KPA 1: SPATIAL RATIONAL

## Slide 16
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of Revised EPMLM Spatial Development Framework | 1 | 0 | R100 000.00 | R0.00 | Not Achieved | Advert placed for tender, evaluation and adjudication conducted. The budgeted amount was under the received responses from tenders | Re-advertise and appointment in the next financial year 2016/2017
No. of Revised EPMLM Town Planning Scheme | 1 | 0 | R100 000.00 | R0.00 | Not Achieved | The project moved to next financial year 2016/2017. Project was under budgeted. | Advertise and appointment in the next the next financial year 2016/2017
No. of GIS purchased | 1 GIS system | 0 | R380 000.00 | R0.00 | Not Achieved | None Advert placed, evaluation and adjudication meetings conducted. | Awaiting adjudication outcome. Appointment in the financial year 2016/2017
Number of cooperatives supported with access to finance and training | 12 | 12 | R0.00 | R0.00 | Achieved | None | None
Number of LED forums convened | 4 | 4 | R34 300.00 | R32 241.36 | Achieved | None | None
Number of LED Summits held | 1 | 1 | R80 000.00 | R71 000.00 | Achieved | None | None
Number of LED strategies reviewed | 1 | 0 | R300 000.00 | R300 000.00 | Not achieved | Advertisement of the project made on the national newspaper, BID committee are still to seat on the project. | To fastrack the appointment of the service provider and the supply chain department processes.
Number of EPWP work opportunities created | 382 | 382 | R 1 157 000.00 | R 1 157 000.00 | Achieved | None | None
Number of cooperatives database developed | 1 | 1 | R0.00 | R0.00 | Achieved | None | None
EPMLM 2015/2016 ANNUAL PERFORMANCE
PED RESULTS
KPA 1 & 3 : SPATIAL RATIONAL & LED

## Slide 17
EPMLM 2015/2016 ANNUAL PERFORMANCE RESULTS TO
PED
KPA 4: Institutional Development and transformation
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of credible IDP approved by Council by 31 May | 1 | 01 | R105 000.00 | R105 000.00 | Achieved | None | None
Number of strategic planning session held | 1 | 01 | R259 000.00 | R 164 048.25 | Achieved | None | None
Number of performance management system framework reviewed and submitted to council | 1 | 01 | R0.00 | R0.00 | Achieved | None | None
Number of Quarterly Lekgotla conducted | 4 | 4 | R60 000.00 | R 13 440.00 | Achieved | None | None
Number of performance review for section 54/56 conducted | 4 | 2 |  |  | Not Achieved | MM’s assessment could not be completed within the set time frames; | l meeting for the assessment scheduled for July 2016

## Slide 18
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 12
TARGETS NOT ACHIEVED | 08
PERCENTAGE FOR ANNUAL PERFORMANCE | 60%
BUDGET | R 3 512 254.09
EXPENDITURE | R 2 022 248.14
EPMLM 2015/2016 ANNUAL PERFORMANCE
Overall Performance for PED Department

## Slide 19: CORPORATE SERVICE
EPMLM 2015/2016 ANNUAL PERFORMANCE

## Slide 20
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 4: MUNICIPAL TRANSFORMATION
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of Job Descriptions developed, | 220 | 150 | R500 000.00 | R500 000.00 | Not achieved | 70 job descriptions developed but not yet signed | Engage the respective departments and employees
Number of Reports on the implementation of Employment Equity Plan | 4 | 4 | R50 000.00 | R0.00 | Achieved | EE Committee not meeting prior to selections and appointments | Re-constitution of the EE Committee
Number of Employee Wellness Incidents/Programme held | 4 | 4 | R250 000.00 510/260661 | R205 048.11 | Achieved | None | N/A
Number of OHS programs implemented | 4 | 4 | R300 000.00 | R33 904.06 | Achieved | Delayed budget spending | Timeous budget spending and procurement
Number of meetings attended by Training Committee members | 12 | 2 | R650 000.00 | R517 009.67 | Not Achieved |  | Re-constitute the Training Committee

## Slide 21
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 4: MUNICIPAL TRANSFORMATION
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Training and Development | 56 | 59 | R650 000.00 | R517 009.67 | Achieved | None | N/A
Community bursary | 20 | 17 | R860 000.00 | R758 963.19 | Not Achieved | Insufficient budget | Sufficient budget provision
Number of Local Labour Forum meetings held | 12 | 2 | R0.00 | N/A | Not Achieved | Lack of commitment by members | Report forwarded to SALGA to assist
Number of merit awards events held | 1 | 1 | R100 000.00 | R67 993.36 | Achieved | None | N/A
Number of mail received and processed. | 12 | 12 | R350 000.00 | R9350.00 | Achieved | None | None
Number of steel shelves installed. | 01 | 0 |  |  | Not achieved | None responsive tender | Improved planning
Number of fire detectors Installed | 01 | 0 | R407 712.00 | R0.00 | Not achieved | None responsive tender | Improved planning
Number of paid annual legislative subscription. | 01 | 01 | R83 000.00 | R79144.14 | Achieved | None | None
Number meeting on customer related matters | 4 | 03 | R0.00 | R0.00 | Not achieved | Lack of planning | Improved planning

## Slide 22
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 4: MUNICIPAL TRANSFORMATION
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of offices furnished | 27 | 04 | R200 000.00 | R23373.71 | Not achieved | None responsive tender | Improved planning
Percentage of ICT queries handled and resolved | 100 | 100 | R 1 860 679.00 | R1 960914.17 | Achieved | None | None
Number of network maintenance conducted | 12 | 12 |  |  | Achieved | None | None
Number of backups completed. | 12 | 12 |  |  | Achieved | None | None
Number of acquired ICT equipment and accessories purchased | 01 | 0 | R120 000.00 | R14962.80 | Not Achieved | Lack of planning | Improved planning

## Slide 23
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 4 & 6: MUNICIPAL TRANSFORMATION & GOOD GOVERNANCE
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of Renewed ICT licenses | 03 | 03 | R714 852.76 | R296054.30 | Achieved | None | None
Website update | 12 | 12 | R200 000.00 | R125429.51 | Achieved | None | None
Number of fire detectors maintained | 4 | 4 | R56 162.00 | R20178.00 | Achieved | None | None
Publishing of Newsletter | 4 | 3 | R190 000.00 | R167,184.20 | Not achieved | SCM processes | Finalise SCM processes
Mayoral outreach program | 16 |  | R520 000.00 | R493,459.76 | Not achieved | Deviation from programme | Adherence from programme
Ward Committee Support | 192 | 192 | R1 920 000.00 | R735 579.96 | Achieved | None | None
Indigent Register | 4 |  | R0.00 | R0.00 | Not achieved | Forms still with Councillors | WLO to make follow-ups
Council meeting | 4 | 4 | R150 000.00 | R118,049.66 | Achieved | None | None
EXCO | 12 |  |  |  | Not achieved | No meetings in March and June due to other programmes | Adherence to Council approved programme
Sec 79 committees | 72 |  | R0.00 | R0.00 | Not Achieved | No received items, some committees not quorating | Adherence to Council approved programme
Special Programs | 4 | 4 | R 150 000.00 | R 148 988.10 | Achieved | None | None
Youth Development Matter | 2 | 2 | R160 000.00 | R 142 039.47 | Achieved | None | None

## Slide 24
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 4 & 6: MUNICIPAL TRANSFORMATION & GOOD GOVERNANCE
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
No. of policies developed in line with legislation. | 12 | 12 | R3 270 735.47 | R 2 651 204.81 | Achieved | None | None
No. of By-laws received for confirmation and published | 1 | 1 |  |  | Achieved | None | None
No. of legal advice given and the status of cases received and attended to. | 12 reports | 12 |  |  | Achieved | None | None
No. of Service Level Agreement developed and duly signed. | 12 reports | 0 | R0.00 | R0.00 | Not Achieved | Draft SLA awaiting for signatures from departments | to do follow ups with departments

## Slide 25
EPMLM 2015/2016 ANNUAL PERFORMANCE
Overall Performance for Corporate Services
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 21 (Admin, Council Support, HR & Legal)
TARGETS NOT ACHIEVED | 8 (Admin, Council Support, HR & Legal)
PERCENTAGE FOR ANNUAL PERFORMANCE | 58% (Admin, Council Support, HR & Legal)
BUDGET | R 6 292 126.47 (Admin, Council Support & Legal)
EXPENDITURE | R 6 883 743.37 (Admin, Council, HR Support & Legal)

## Slide 26: INFRASTRUCTURE
EPMLM 2015/2016 ANNUAL PERFORMANCE

## Slide 27
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of Km of roads to be graded | 1200km | 1783.889km | R1 730 175.47 | R1 579 280.47 | Achieved | None | None
Number of m2 of base and surface patches repaired | 1000 m2 | 2170.910km |  |  | Achieved | None | None
Number of Km of storm-water drainage structures cleaned | 45 km | 57.343km |  |  | Achieved | None | None
Number of Km of tarred roads marked | 122km | 78.211km |  |  |  |  | 
 |  |  |  |  | Not achieved | Lack of road marking material in the 1st quarter | To procure the services of a term contract for longer period for as and when
Number of Dumper trucks purchased | 1 Dumper trucks purchased | 0 | R650 000. | R0.00 | Not achieved | The project was advertised 3 times and twice bidders were non responsive. The last advert closed on the 6/6/2016 and it was not evaluated. | To evaluate projects soon after closure.

## Slide 28
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of Saw Cutter Machines purchased | 2 Saw Cutter Machines purchased | 0 | R120 000.00 | R0.00 | Not achieved | The project was advertised 3 times and twice bidders were non responsive. The last advert closed on the 6/6/2016 and it was not evaluated. | To evaluate projects soon after closure.
Number of Bomag roller purchased | 2 Bomag roller purchased | 0 | R500 000.00 | R0.00 | Not achieved | The project was advertised 3 times and twice bidders were non responsive. The last advert closed on the 6/6/2016 and it was not evaluated. | To evaluate projects soon after closure.
Number of mobile toilets purchased | 2 mobile toilets purchased | 0 | R240 000.00 | R0.00 | Not achieved | The project was advertised twice and bidders were non responsive. The second advert closed on the 6/6/2016 and it was not evaluated. | To evaluate projects soon after closure.
Number of Roads Master plan | 1 Roads Master plan document reviewed and assessed | 0 | R1 000 000.00 | R702 588.96 | Not achieved | To appoint service providers for Capital project 3 month before the start of the new financial year | To evaluate projects soon after closure
Number of full time equivalent EPWP jobs created | 75 full time equivalent to be created | 80.034 | R1 157000.00 | R1 157 000.00 | Achieved | None | None

## Slide 29
EPMLM 2015/2016 ANNUAL PERFORMANCE Infrastructure-PMU
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Matilu- Upgrading of Roads and Storm water. | 1.11 km of roads constructed | 1.11km | R5,260,000.00 | R4 477 147.85 | Achieved | None | None
Puleng Upgrading of roads and Storm water | 1.08 km of roads constructed | 1.08km | R6,870,000.00 | R7 703 383.33 | Achieved | None | None
Elandskraal Upgrading of roads and Stormwater | 2.7 km of roads constructed | 2.7km | R11,870,000.00 | R 11 596 912.13 | Achieved | None | None
Planning and Design of Letebejane & Ditholong internal road | Relocation of 1.5 km Eskom Power Line | 0 | R1,490,000.00 | R0.00 | Not Achieved | Proposed procurement approach was not approved. | To be done during implementation of project.

## Slide 30
EPMLM 2015/2016 ANNUAL PERFORMANCE Infrastructure-PMU
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Mohlalaotwane Upgrading of roads and Stormwater | 1.0km of road Constructed | 1.0km of road Constructed | R26,805,000.00 | R6 584 047.17 | Achieved | None | None
Moganyaka Upgrading of road and Stormwater | 1km of road constructed | 1.0km of road constructed | R8,500,000.00 | R 7 837 150.86 | Achieved | None | None
Dichoeung Upgrading of roads and Stormwater | 1.0 km of roads constructed | 1.45 km of roads constructed | R12,500,000.00 | R 12 498 264.97 | Achieved | None | None
Marble Hall Ext 6 Stormwater | 2.8km of Storm water Structures Constructed | Design Completed | R2,400,000.00 | R630 000.00 | Not Achieved | Consultants appointed very late for Design and construction to be completed | Project to be constructed in 2016/17 financial year.
Reconstruction of N11 Junctions | 2 Junctions Reconstructed | Design Completed | R1,700,000.00 | R334 503.36 | Not Achieved | Consultants appointed very late for Design and construction to be completed | Project to be constructed in 2016/17 financial year.

## Slide 31
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
SUBSTATION UPGRADE (1 730 000) | 8 substation panels of circuit breakers upgraded | 08 | 260/235110 R3 130 000 | R1 952 222.68 | Achieved | None | None
TRANSFORMER MAINTENANCE & OIL TESTING (400 000) | 48 transformers tested |  |  |  | Not achieved | Not adjudicated and difficult to find acceptable bidders | To evaluate & adjudicate projects soon after closure
RING MAIN UNIT MAINTENANCE (R200 000) | 10 RMU’s serviced | 5 |  |  | Not achieved | Was not advertised | Advertise projects as soon as possible.
REPLACE TRANSFORMER (R300 000 | 1 transformer replaced |  |  |  | Not achieved | Not adjudicated and difficult to find acceptable bidders | To evaluate & adjudicate projects soon after closure
RING MAIN UNIT UPGRADE (R300 000) | 1 Ring Main Unit upgraded |  |  |  | Not achieved | Not adjudicated and difficult to find acceptable bidders | To evaluate & adjudicate projects soon after closure
LINK 11KV IN EXT 5 AND EXT 6 (R260 000) | 1 RMU and Cable installed and connected |  |  |  | Not achieved | Not adjudicated and difficult to find acceptable bidders | To evaluate & adjudicate projects soon after closure

## Slide 32
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
PUBLIC LIGHTING Inspection and maintenance of Streetlights | 100% of streetlights inspected and faulty units repaired | 98.05 | 260/235150 R460 000.00 | R364 910.33 | Not achieved | Not enough material | Maintain stock levels in stores. Process requests for material speedily. Fill in vacancies.
PUBLIC LIGHTING MAINTENANCE- Mast lights | 100% of mast light fittings inspected and faulty units repaired | 99.77 |  |  | Not achieved | Not enough material | Maintain stock levels in stores. Process requests for material speedily. Fill in vacancies.
PURCHASE MOBILE TOILET TRAILER | 1 toilet trailers purchased | 1 | 260/305068 R88 344.30 | R88 344.30 | Achieved | None | None
PURCHASE OF A LIGHT DELIVERY VEHICLE WITH CANOPY | 1 light delivery vehicle with canopy purchased | 1 | 260/305068 R305 706.00 | R305 706.00 | Achieved | None | None

## Slide 33
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: Basic Service Delivery
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
CONNECTION OF MOHLALAOTWANE HIGH MAST LIGHTS | Connect 6 scissor mast lights to ESKOM supply. |  | 260/305096 R794 932.44 | R670 849.10 | Not achieved | ESKOM Delays | None
CONNECTION OF MBUZINI/MORARELA HIGH MAST | Connect 6 scissor mast lights to ESKOM supply. |  | 260/305097 R865 228.05 | R833 028.10 | Not achieved | ESKOM Delays | None
CONNECTION OF MOHLOTSI HIGH MAST | Connect 4 scissor mast lights to ESKOM supply. |  | 260/305070 R560 428.00 | R491 857.60 | Not achieved | ESKOM Delays | None
CONNECTION OF DICHOEUNG HIGH MAST LIGHTS | Connect 5 scissor mast lights to ESKOM supply. | 5 | 260/305020 R24 717.06 | R24 717.06 | Achieved | ESKOM Delays | None
CONNECTION OF TSHIKANOSI | Connect 6 scissor mast lights to ESKOM supply. | 6 | 260/305113 R26 887.00 | R26 887.00 | Achieved | ESKOM Delays | None

## Slide 34
EPMLM 2015/2016 ANNUAL PERFORMANCE
Overall Performance for Infrastructure
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 15
TARGETS NOT ACHIEVED | 19
PERCENTAGE FOR ANNUAL PERFORMANCE | 44.12%
BUDGET | R 89 048 418.32
EXPENDITURE | R 71 451 491.87

## Slide 35
EPMLM 2015/2016 MID-TERM RESULTS INFRASTRUCTURE
Performance of Service Providers
SERVICE PROVIDER (above R30 000) | PROJECT/SERVICE | PERFORMANCE | CHALLENGES | REMEDIAL ACTION
Mathomomayo Investments/Moleke Projects JV | Puleng Internal Streets- Contractor | 5 | None | None
Dikgabo Consulting Engineers | Puleng/Matilu Internal Streets- Consultant | 2 | Consultant performed poorly. Late submissions and Poor communication. | Municipality to communicate with consultant to improve.
Dolmen Engineers | Elandskraal Internal Streets- Consultant | 4 | None | None
Patrick Makgoka Construction | Elandskraal Internal Streets- Contractor | 5 | None | None
Maesela Building Construction | Matilu Internal Streets- Contractor | 4 | None | None
MTP Infrastructure Resources | Moganyaka Internal Streets - Consultant | 3 | Late submissions. | Municipality to communicate with consultant to improve.
Kgwadi ya Madiba/Big Rock Construction | Moganyaka Internal Streets - Contractor | 4 | None | None
Big Rock Construction | Dichoeung Internal Streets- Contractor | 5 | None | None
EMC Consulting Engineers | Dichoeung Internal Streets- Consultant | 3 | Late submissions | Municipality to communicate with consultant to improve.

## Slide 36
EPMLM 2015/2016 ANNUAL PERFORMANCE RESULTS INFRASTRUCTURE
Performance of Service Providers
SERVICE PROVIDER (above R30 000) | PROJECT/SERVICE | PERFORMANCE | CHALLENGES | REMEDIAL ACTION
Sihle JV | Mohlalaotwane Internal Streets- Contractor | 5 | None | None
Tshego Consulting Engineers | Mohlalaotwane Internal Streets- Consultant | 3 | Late submissions and Poor communications | Municipality to communicate with consultant to improve.
Mulalo Consulting Engineers | Marble Hall Ext.6 Stormwater- Consultant | 3 | Late submissions and Poor communications | Municipality to communicate with consultant to improve.
Tshatshu Consulting and Project Managers | N11 Intersections | 5 | None | None
Marumo Consulting Engineers | Reviewable of the Roads and stormwater Master Plan | 5 | None | None
NJ Nkosana Business Enterprise | Supply and delivery of roads maintenance Equipment for 24 months as and when required | 5 | None | None
Maesh (Pty)Ltd | Supply and delivery Asphalt for 24 months as and when required | 5 | None | None
Genius VIP | Supply and delivery of pipe and box Culverts | 5 | None | None
Ntshadikwe Construction and Projects | Supply and delivery of temporary nd permanent roads signs | 5 | None | None
Mashmock | Supply and delivery of PPE’’s for EPWP | 5 | None | None

## Slide 37
EPMLM 2015/2016 ANNUAL PERFORMANCE RESULTS INFRASTRUCTURE
Performance of Service Providers
SERVICE PROVIDER | PROJECT/SERVICE | PERFORMANCE | CHALLENGES | REMEDIAL ACTION
ESKOM | Supply for mast light projects | 1 | It took three years to get quotations and the last invoices was provided at the end of the financial year. | Municipality have tried everything
Giftron Distribution | Transformer oil testing | 4 | None | None
Mokakatledi a Thapo | Public lighting maintenance material | 1 | Failed to complete. Incorrect material. Exceeding time frames. | Black list on database
Ntshadikwe Construction & Projects. | Substation material | 1 | Delivery was very late | Appoint only for small simple projects until performance improve
William’s Hunt Delta | Supply, delivery & registration of a LDV | 5 | None | None
RPS Switchgear SA | Substation Upgrade – Retrofit 8 Circuit Breakers | 5 | None. | None
Giftron Distribution | Supply, delivery and registration of Mobile Toilet Trailer | 5 | None. | None
Takatso Ya Batho Trading | Supply and Delivery of 403 padlocks for Electrical Network | 1 | Failed to deliver | Appoint second bidder
Mashmock Construction and General Trading | Supply and delivery of public lighting maintenance material | 5 | None | None

## Slide 38: Community Services
EPMLM 2015/2016 ANNUAL PERFORMANCE

## Slide 39
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: BASIC SERVICE DELIVERY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of parks to be cleaned and maintained | 13 Parks x 1month x 4 quarters = 156 times | 123 | R 39492.61 R 134 272 .79 | R 17 426.48 R 7703.54 | Not Achieved | Implementation of programme | Better Execution of programme
Number of open spaces cleaned and maintained | 4 entrances x 1 month x 4 quarter=48 times | 38 |  |  | Not Achieved | Implementation of programme | Better execution of programme
Number of tractor purchased | 1 Tractor | 1 | R 521339.20 | R 510 000 | Achieved | None | None
Numbers of bush cutters to be purchased | 10 Bush cutters | 10 | R 65 000 | R 65 000 | Achieved | None | None
Number of indigenous trees purchased | 600 Indigenous Trees | 600 | R 200 000 | R 195 000 | Achieved | None | None

## Slide 40
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: BASIC SERVICE DELIVERY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of landscaping plans developed and approved | 1 Landscaping Master plan | 1 | R 400 000 R 641 440 00 | R 251 766.72 R 638 702.70 | Achieved | Draft Plan to be finalised – comments by Municipality | Final Plan to be approved
Number of cemeteries fenced | 7 | 7 |  |  | Achieved | None | None
Number of cemeteries fenced in Marble Hall | One Concrete fence 875 m – marble hall | 1 | R 750 0000 | R 750 000 | In progress | Commitment register Late finalization | Finalization of project
Number of villages were waste collection is done monthly | 5 villages – Marble Hall, Leeufontein , Leeufontein RDP, Elandskraal , Schoeman Farms | 5 villages | R 1 006 545 | R 69 339.58 | Achieved | None | None

## Slide 41
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: BASIC SERVICE DELIVERY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of plan developed and implemented for loosening of gravel at landfill site | 1 | 1 | R 244 115 | R 189 382 50 | Achieved | None | None
Number of external audit conducted for landfill site | 1 | 1 | R 75 000 | R 31 954,20 | Achieved | None | None
Number of HIV /AIDS awareness campaigns held | 4 | 3 | R 25 978 | R 19 173.86 | Not Achieved | Implementation of programme | Programme to be design and followed properly
Number of LAC meetings held | 4 | 3 | R 50 944 | R 15 250.52 | Not Achieved | Implementation of programme | Proper planning of meetings and programme

## Slide 42
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: BASIC SERVICE DELIVERY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Number of Cultural events held | 1 Ditrupa | 1 | R 150 000 | R 143 728.39 | Achieved | None | None
Number of sport events held | 1 Mayors cup | 0 | R 53 000 | 0 | Not achieved | Sac officer suspended | To be held next financial year
Number of annual employee events held and attended | 1 IMSSA Games | 1 | R 39 326 | R 38004.21 | Achieved | None | None
Number of SAC council established | 1 | 0 | R 99852 | 0 | Not achieved | No formal effort to establish SAC Council | Establish during second quarter of next financial year
Number of offices built at DLTC | 4 | 1 | R 600 000 | R 115 490.00 | Not Achieved | Disabled toilet was prioritized | No Budget In next financial year.

## Slide 43
EPMLM 2015/2016 ANNUAL PERFORMANCE
KPA 2: BASIC SERVICE DELIVERY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Purchasing of VTS equipment | 1 | 1 | R 283500 | R 283 5000 | Achieved | None | None
Number of arrive alive programs held. | 5 | 3 | R 5000 | R 2871.59 | Not Achieved | Eastern weekend programme not attended to | Better co ordination between all stakeholders .

## Slide 44
EPMLM 2015/2016 ANNUAL PERFORMANCE
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 12
TARGETS NOT ACHIEVED | 8
PERCENTAGE FOR ANNUAL PERFORMANCE | 66.6%
BUDGET | R 5 304 804.20
EXPENDITURE | R 3 335 526.80
Overall Performance for Community Services

## Slide 45
EPMLM 2015/2016 ANNUAL PERFORMANCE
SERVICE PROVIDER | PROJECT/SERVICE | PERFORMANCE | CHALLENGES | REMEDIAL ACTION
Simunye Fleet Masmock Thutho Thutho Habitat Landscaping | Supply Tractor Supply Brushcutters Supply Trees Landscaping Masterplan | 5 5 4 4 | None None Time frame long none | None None None None
Dudu and Subiso Aqua Transport | Fencing Material Landfill site gravel | 4 3 | None Plant removal before job was done | None Negotiate with provider – plant returned
Prime Resources | External Audit Landfill | 4 | None | None
Performance of Service Providers

## Slide 46: BUDGET AND TREASURY
EPMLM 2015/2016 ANNUAL PERFORMANCE

## Slide 47
EPMLM 2015/2016 ANNUAL PERFORMANCE BTO RESULTS
KPA 5: FINANCIAL VIABILITY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Provision of Free Basic Services (FBE) | 6 000 | 6000 | R 1 467 175.68 | R 714 585.18 | achieved | None | None
Revenue enhancement | 20% | 11% | R 0.00 |  | Not achieved | Data integrity Public awareness. | Cleansing data Public awareness
Submission of Annual Financial Statements for 2014/2015 | 1 |  | R 3 000 000.00 | R0.00 | To be submitted on the 31st of August 2016 | None | None

## Slide 48
EPMLM 2015/2016 ANNUAL PERFORMANCE
BTO RESULTS
KPA 5: FINANCIAL VIABILITY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Improvement of the audit report | A qualified audit opinion |  | R 0.00 |  | Not achieved | Await for AG to Audit The AFS | To be addressed in the second quarter of 2016/17 Financial year
Compilation of GRAP compliant asset register | 1 |  | R 3 000 000.00 |  | Achieved | None | None
Management of the Financial management grant | 100% |  | R 1 675 000 | R1 675 000 | Achieved | None | None

## Slide 49
EPMLM 2015/2016 ANNUAL PERFORMANCE BTO RESULTS
KPA 5: FINANCIAL VIABILITY
PROJECTS(KPI as per SDBIP) | ANNUAL TARGET | ANNUAL ACTUALS | BUDGET | EXPENDITURE | PROGRESS | CHALLENGES | REMEDIAL ACTION
Implementation of SCM processes | 4 | 4 | R 0.00 | R 0.00 | Achieved | None | None
Compilation of annual budget for 2016_17. | 1 |  | R 0.00 | R 0.00 | Achieved | None | None
Implementation and Monitoring of 2015_16 annual budget | 12 |  | R 0.00 | R 0.00 | Achieved | None | None

## Slide 50
EPMLM 2015/2016 ANNUAL PERFORMANCE
Overall Performance for Budget & Treasury
OVERALL PERFORMANCE | 
TARGETS ACHIEVED | 07
TARGETS NOT ACHIEVED | 01
PERCENTAGE FOR ANNUAL PERFORMANCE | 88%
BUDGET | R 9 142 175.68
EXPENDITURE | R 2 389 585.18

## Slide 51
EPMLM 2015/2016 ANNUAL PERFORMANCE
Performance of Service Providers
SERVICE PROVIDER | PROJECT/SERVICE | PERFORMANCE | CHALLENGES | REMEDIAL ACTION
ABSA | Banking Services – Primary Bank | Fair | None | None
FNB | Banking Services | Good | None | None
NEDBANK | Banking Services - Investment | Fair | None | None
MUNSOFT | Financial System | Good | None | None
ALTIMAX | AFS and Asset Register | Good | None | None
VIP | Payroll System | Good | None | None
MARSH | Insurance | Good | None | None
CONLOG | Pre-paid vending | Good | None | None
CAB HOLDING | Printing and Posting of Statements | Good | None | None
PROTEA COIN SECURITY | Cash management Services | Fair | None | None
MAX PROF | Vat Review | Good | None | None
UNIQUECO PTY (LTD) | Valuation Roll | Good | None | None

## Slide 52
THANK YOU
EPMLM 2015/2016 ANNUAL PERFORMANCE